Jester Club Board Meeting Minutes 8/19/17

**Attendance**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Person | 9/18/16 | 11/20/16 | 12/18/16 | 2/19/17 | 3/19/17 | 4/23/17 | 6/25/17 | 7/16/17 | 8/19/17 |
| Jennifer Whitlock, President | X | X | X | X | X | X | X | X | X |
| Dallas Webster, Vice President 1, Bylaws Chair |  | X | X | X | X |  | X | X | X |
| Janice Toreki, Vice President 2,Neighborhood Coordinator Chair | X | X | X | X | X |  | X | X | X |
| Vanessa Madrigal, Vice President #3, Activities Committee | X | X | X | X |  |  |  | X | X |
| Darran Rolls, Vice President 4,Grounds & Maintenance Chair |  |  | X | X | X |  | X |  |  |
| John Carlson, Treasurer |  |  | X | X | X |  | X | X | X |
| Curtis Chambers, Secretary | X | X | X | X | X | X |  | X | X |
| Terri Milan, Club Manager | X | X | X | X | X | X | X | X |  |

**Upcoming Events Review:**

None.

**Updates:**

Full time lifeguard coverage goes from first day school out for AISD to the day before the first day of AISD school.

Gator Swim Team used the Jester Pool from ~5/1/17 to 6/5/17.

Discussion on the Club Manager Evaluation form created by Janice. Board members to fill out the evaluation and provide to Jennifer before the next board meeting.

Discussed the proper storage place for key Jester Club Board documents. Board decide to create a Drop Box account where critical/confidential documents will be stored (Manager Job Description & Annual Review, Monthly Financials, Bylaws…). Terri to send out the Drop Box link to the board members.

Discussed the opportunity to update the tennis court lights to LED. The electrician has 6 tennis court LED lights which can be provided at a 46% discount ($800 new reduced offer vs $1200 original offer vs $1500 retail each). Curtis met with the electrician. The offer to install 1 and see the light in action has been rescinded. Curtis found a neighborhood in Round Rock that the electrician installed LED Tennis Court Lights and will go visit the court and see how the lights perform.

Dallas proposed a committee be formed to manage the Jester Club website. The board discussed and will take it up at the next meeting.

The Cell Tower contract renewal proposal was discussed and found to be a fishing type offer. We will reject or not respond. The contract expires in 10/14/26.

Board members have received interest from new people asking to join the board.

Discussion around the guards keeping the bathrooms clean and greeting/checking members at the gate. This is an area identified for improvement for next season.

Discussed maintenance of the memorial bench which is located outside the pool entrance. The Board will maintain the bench per the standard grounds maintenance. If the owners who installed the bench would like better care for the bench, they can perform basic maintenance. Bench painting (change of color) or grounds changes require the Board’s approval prior to the work being performed.

**Topics for Next Meeting:**

* Review Guard responsibilities and performance the past summer.
* Instructor covered insurance (swim, tennis, yoga) what is the final decision?
* Tennis court LED Light installation decision
* Finalize Club Manager Job Description
* Club Manager compensation
* Review Open Actions

**Safety Update:**

No incidents to report.

**Projects Status Review:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project | Status | Cost | Project Leader |
|  | COMPLETED PROJECTS |  |  |  |
|  | Pool Deck Resurface | Completed 2009 | ~$30,000 |  |
|  | Pool Liner Resurface | Completed 2013 | ~$40,000 | Teri Milan |
|  | Kiddie Pool Sunshade | Completed 2013 | ~$7,000 | Teri Milan |
|  | Deck behind pool* Austin Deck installed the deck – COMPLETE 6/1/14
* 2 in ground charcoal grill installed. – COMPLETE 6/1/14
* Need to determine guidelines for usage. – COMPLETE 7/1/14, grills part are reserved like space is reserved for parties.
 | Completed 6-2014 | $26,000 | Jennifer Whitlock / Teri Milan |
|  | Replaced grass in swimming pool area with St.Augustine. | Complete 11-2014 | $5,366 | Teri Milan |
|  | Landscape around new deck behind pool* Install in Fall to improve plant survival rate
* Need increased ground cover (rocks) under the grills
 | Complete 3-2015 | ~ $2,000 | Jennifer Whitlock / Teri Milan |
|  | Tennis & basketball court resurface – Dobbs Tennis Courts Inc.* Lakewood recently resurfaced their courts & used Courtex
* Westover recommends David Dobbs
* Anderson High School & River Place CC used Dobbs
* Jester prior tennis court resurface was done by David Dobbs
 | Completed 9-2015 | $20,000 | Curtis ChambersTypical price $5k/court. Jester also used Right Way Crack Repair System. Large clubs pay 3k/court (12+ cts) |
|  | Online Tennis Court Scheduling Software* Exploring an online tennis court scheduling application
* Westover Club uses “Reservemycourt.com”
* River Place Woodlands uses “onlineschedulingsoftware.com”
* Lakewood uses first come first serve basis. No sheet for signup.
* Other: holdmycourt.com, onlinecourtreservations.com
 | Complete 10-2015 | $100/yr | Curtis ChambersReservemycourt.com selected. |
|  | Shade umbrella for Tennis Court Benches ($500 ea. Plus install) | Complete 10-2016 | $1,000+install |  |
|  | New playground equipment | Complete 10-2016 | $2,000 | Terri / Vanessa get quotes– see action items 2/21/16 |
|  | Pool Deck Replacement (last replaced 2009) Sundek product. 3 Quotes1. Sanchez Coatings $26,246 warranty 24 months2.Patterned Concrete of Austin $87,156 Stamped Overlay (over top of existing), $106,198 Stamped Concrete (removal of existing concrete) warranty 1 year3. Texas Premier Coat- overlay = $26,345, coping = $3,400, grinding = $2,600, steps = $495 (Total Cost = ~33k) | Complete 11-2016 | $26,246 $4,000Ttl = $30,246 | Selected Sanchez Coatings. |
|  |  PROJECTS LIST – 2017 |  |  |  |
|  | Facility Improvements in Swimming Pool Area: * Paint Buildings in Swimming Pool Area ($10,5k)
* Update signage & light fixtures
* Update bathrooms lighting
* New plantings in flower beds around pool.
 | Complete 5-2017 | $35k | 3 painting quotes were received. Selected Lance Richards Custom Painting ($10.5k). |
|  | FUTURE PROJECTS LIST |  |  |  |
|  | Install vending machine & ice machine at the pool to generate money and provide food options for members  | TBD | TBD | Jennifer Whitlock |
|  | Heat the pool in the winter to increase usage and possibly generate revenue by renting to swim clubs. | TBD | TBD | Darran Rolls |
|  | Pool cold water pump which helps keep the pool temperature down in the summer. Run nightly & drops water temp 10 degrees.* $4500 Water Cannon 1.5 (Cannon $3675, Cart $42, Wiring $300, Other $75). Darran thinks it can be done DYI for ~$1k
 | TBD | $4500 | Darran Rolls to update.  |
|  | FOB Keyless Entry System | TBD | TBD | Terri to get quotes |
|  | Pool pump replacement upon failure. | TBD | $30k |  |
|  | Tennis Ball Machine* Where to store and how to control checkout?
* Curtis get quote $1645 Tennis Tower Competitor Ball Machine (AC) + balls.
 | TBD | $2k | Curtis to research.Not enough usage to warrant. |
|  | Change Tennis/Basketball Court Lights to LED (x7) * Current lights are metal halide with life expectancy of 2.5yrs and cost $1,200 / light to repair with ballast out.
* LED lights last ~99 years (@ 3 hrs/day usage). Auto on/off. 5 yr warranty, brighter light, use less energy.
* Current lights spend ~1300/yr to 1800/yr maintenance
* Utility cost savings with LED ?
 | TBD | ~10k | Curtis researching 9/2018. |
|  |  |  |  |  |

**Financial Update:**

Finances – Finances are healthy and on budget.

**Membership Update:**

Annual Membership update as of 7/16/17 (Maximum allowable membership is 450 A members & 150 B members). To get the latest information on membership see the bylaws on the Jesterclub.org website.

* 272 “A” Members - $390/yr + $500 initiation fee or $250 transfer fee (not required to be a Jester/Canyon Ridge resident).
	+ 252 resident
	+ 20 non-resident
* 106 “B” Members - $220/yr + $500 initiation fee or $250 transfer fee.
	+ B must meet 2 of 3 criteria:
		- Jester/Canyon Ridge owner with no kids under 19yrs old,
		- 1 Jester/Canyon Ridge owner at least 55yrs old,
		- residence has an in ground commercially constructed swimming pool.
* 16 “C” Members nonresident pool use only. $350/yr and only active in the summer when lifeguards are on duty.

**Open Action Log:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Action Date | What | Owner |  Due | Status |
| 5/4/14 | Finalize job description for Club Manager | Vanessa | 9/2016 | Board review Janice’s job description and provide feedback to Jennifer. |
| 2/21/16 | Perform an existing membership survey on Survey Monkey to get feedback on what the members would like to have done. | Vanessa | Hold |  |
| 4/24/16 | Find the Jester Club Bylaws with the latest changes incorporated. | Dallas | 9/2017 | Create golden copy. Dallas send out for review in next meeting (8/2017). When updated put in Drop Box & on Website. |
| 2/19/17 | Add tarp at fence behind trash cans to block view of trash cans from street. | Terri | 8/2017 | Terri to coordinate |
| 7/16/17 | Work with insurance provider to get quote for a policy which includes swim instructor and tennis instructor insurance coverage. | Terri | 9/2017 |  |
| 7/16/17 | Complete Club Manager evaluation and provide input to Jennifer | ALL | 9/2017 |  |
| 7/16/17 | Review Club Manager compensation. Jennifer to send email outlining pay history for the club manager | Jennifer | 8/2017 | Agenda topic for 8/2017 meeting. |
| 7/2017 | Create Jester Club Drop Box account for important documents to improve retention history (Manager Job Description, Mgr annual review, Monthly Financials, Bylaws… Send out the link to Drop Box account to BOD. | Terri | 9/2017 |  |
| 7/2017 | Research LED lights for the Tennis Court. Contact electrician. | Curtis | 9/2017 | Contact electrician. Research what clubs have LED and get feedback. |
|  |  |  |  |  |

CLOSED ACTIONS

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 5/1/14 | Replace gate into the playground | T. Milan | Closed5/2014 | T. Milan |
| 5/4/14 | Distribute the 5 year project plan to the board | J. Carlson | Closed5/25 | DONE. Provided link to zoho.com in e-mail 5/13/14 |
| 5/4/14 | Update board on prior years Club Manager compensation history | J. Carlson | 5/25 | DONE. See John e-mail 5/13/14 |
| 5/25/14 | Hazardous stumps near deck to be cleared before kickoff party | T. Milan | Closed | DONE |
| 5/25/14 | Solar Panel repair required | T. Milan | Closed | DONE |
| 7/20/14 | Electrician to quote adding brighter night motion lights for safety / security. | T. Milan | Closed8/17 | DONE |
| 7/20/14 | Get quote for adding a comprehensive security system at the pool - new lights and cameras* Comprehensive system quote $6k
* Less expensive system quote $2.5k
 | T. Milan | Closed10/15 | DONE - Decision to improve the lighting. In addition electrician will add tree lights confirm tennis court lights timing (11 am off) |
| 7/20/14 | AT&T requesting to modify cell tower lease. Proposal: $100/mo increase plus $6k one time payment so AT&T can add to the tower without getting approval). | ALL | Closed | CLOSED: Offer retracted by Md7 and AT&T. |
| 8/24/14 | Establish the fee for Gators to use Jester Pool in 2016* 2016 - $2,240 + $250 refundable deposit (18 days usage)
* 2015 - $2,500 ($1,440 + $800) + $250 refundable deposit (22 days usage)
* 2014 - $2,000 + $400 additional chemicals & cleaning
* 2013 - $2,200 + $400 additional chemicals & cleaning
* 2012 - $1,564 + $400 additional chemicals & cleaning
* 2011 - $1,534
* 2010 - $1,560
* 2009 - $890
 | Terry / Jennifer | Closed4/24/16 | Pool usage: 5/1 to 6/5 (18 days), 330pm to 730pm. Total usage = 18 days \*4 hours / day = 72 hours. Party rate $25/hr. FEE = $1,800 (72 hrs\*$25) plus $800 extra chem. & clean fee = $2,600. Board agreed to 20% discount to party rate. $1800-$360=$1440 plus 800 = $2240**. 2016 Price = $2,240 plus 250 refundable deposit.****Used the same formula above for 2015 and 2016.** |
| 9/21/14 | Swimming pool edge re-deck is coming up. Evaluate need to have professional fix. To date, we have been doing patch fix jobs. | TBD | TBD | Teri patching as needed. |
| 10/19/14 | Get quotes &/ recommendations for replacing grass in the pool area and landscaping the back deck area | Terry / Jennifer | Closed11/14 | Replace with Zyosia = $8400, St. Aug = $5,366. Board voted to replace with St. Aug. = DONE |
| 10/19/14 | Basic playground repairs to be done. | T. Milan | Closed10/31 | DONE |
| 6/22/15 | Electrician to install covers on the electrical outlets at the men’s bathroom and on the Pillars by pool. Cover the outlet on the new deck to eliminate the electrical and trip hazard. | T. Milan | Closed7/20/15 | DONE |
| 7/20/14 | Decision to add benches to the back of the deck for improved seating and safety to limit risk of people falling off. Estimate cost ~$1,000 | ALL | Closed 4/24/16 | 4/24/16: Board decided not to add benches. |
| 6/28/15 | Should we change B Member definition so families with Pools would be B members. Current “B Member” is for Jester/Canyon Ridge families meeting 2 of 3 criteria: no kids under 19, 1 member 55 or older, family with a pool. Board can change membership guidelines at Annual Meeting only. Must understand impact on number of A’s that would shift to B’s and new B’s would join. | Jennifer | Closed4/24/16 | 4/24/16: Board decided not to change the B member definition. |
| 6/28/15 | Virtual Meetings (e-meeting) capability for the board.  | Dallas | Closed 4/24/16 | Concern that decisions being made via email and not documented. Board stated all decision need to be addressed at the board meetings in person. |
| 10/18/15 | Discussed if our water bills have gone up or not recently. Terri reported the water bill has not gone up recently like some of the board members have seen at their residences. Inspection required and Terri will coordinate. | Terri | Closed4/24/16 | Inspection performed. Water bill is in line with historical and has not gone up recently. |
| 4/26/15 | Upgraded security cameras to be installed | D. Rolls / T. Milan | Closed9/2016 | COMPLETE |
| 2/21/16 | Replace swings, paint the car, power wash the tables, remove sandboxes, broken tires & replace with something (x2 tbd?) | Terri | Closed5/28/16 | Terri and Vanessa working to purchased x2 items for the playground. |
| 4/24/16 | Fix the leak with the Solar Panels near the back of the pool (near kiddie pool). | Terri | CLOSED5/15/16 | Terri has called repairperson to fix. |
| 11/20/16 | Decision to change from Farmers Essex Insurance to Farmers Insurance which will combine the director officers’ liability and the facility insurance saving $3k/yr. | BOD | Closed11/20/16 | Vote unanimous 7-0 |
| 11/20/16 | Decision to increase the membership dues late fee from $30 to $50. | BOD | Closed11/20/16 | Vote unanimous 7-0 |
| 10/18/15 | Create a Jester Club Org email domains for the Board Of Directors.  | Darran | Closed2/2017 |  |
| 10/18/15 | Report if meetings can be scheduled using the BOD emails in Jester Club domain. | Darran | Closed2/2017 | Meetings can be communicated via BOD emails. No calendar functionality. |
| 11/20/16 | Get new plastic benches for the tennis courts. The current benches are rusting onto the tennis court surface. | Terri | Closed2/19/17 |  |
| 12/18/16 | The fence to basketball court needs to be repaired – Janice raised this action | Terri | Closed2/2017 |  |
| 12/18/16 | Sunshade over kid pool is torn and needs to be replaced. | Terri | Closed3/2017 |  |
| 2/19/17 | At the entrance to the pool the gate key gets stuck in the lock during removal. | Terri | Closed3/2017 |  |
| 8/24/14 | Evaluate need to purchase additional pool furniture | Terri / Jennifer | Closed4/2016 | Furniture purchased. |
| 4/24/16 | Evaluate getting improved trash/recycle cans in pool area (w/plastic liners) | Vanessa | Closed4/2017 | Decision not to change out trash cans. |
| 11/20/16 | Freshen up the flower beds in the pool deck area with new plants/flowers.  | Vanessa / Terri | Closed4/2017 |  |
| 11/20/16 | Review the basketball rim/backboard/net for replacement. Backboard to be straightened and the Rim replaced.  | Janice / Terri | Closed4/2017 |  |
| 8/19/17 | Replace the lifeguard shade as it does not provide shade in the late afternoon. | TBD | Closed8/2017 | Quote was $5k deemed too high so didn’t execute.  |